# Business Case for Moving CSV File Testing
from Java to Python + pytest

Prepared for stakeholders
Purpose: Improve feedback speed, reduce maintenance overhead, and make this class of testing easier for engineers and AI-assisted coding tools to maintain.

| Current problem | A task that should take about 1 minute is taking more than 5 minutes in the current Java-based approach due to framework overhead and execution complexity. |
| --- | --- |
| Recommended action | Move CSV comparison tests to a lightweight Python + pytest layer while keeping the broader Java framework for workflows that truly need it. |

# Executive Summary

CSV file comparison is a data-validation task, not a full acceptance-testing workflow. The current Java approach introduces framework ceremony and runtime overhead that are disproportionate to the problem being solved.

The result is slower feedback, more code to maintain, and greater difficulty for both engineers and AI coding tools to safely extend the test suite.

A dedicated Python + pytest approach would improve execution speed, shorten development time, simplify maintenance, and produce clearer, more direct assertions and diff reporting.

# Why the Current Approach Is Not Fit for Purpose

The existing Java-based test automation framework is valuable for broad end-to-end and workflow-driven testing. However, for simple CSV comparisons, it brings layers of abstraction that do not add business value.

For this class of test, the team is paying a bureaucracy cost in the form of feature files, step definitions, step libraries, framework glue, and a large codebase that must be navigated before a basic file comparison can be implemented or updated.

This slows down execution and also slows down change. It increases the time required to add new tests, debug failures, and safely maintain the suite.

# Side-by-Side Comparison

| Decision area | Current Java framework approach | Proposed Python + pytest approach |
| --- | --- | --- |
| Execution speed | Observed overhead can turn a ~1 minute task into 5+ minutes. | Designed for fast, direct file comparison with less framework overhead. |
| Developer effort | Multiple layers often need to be touched for simple updates. | Tests can usually be written close to the comparison logic in a small number of files. |
| Debugging | Failures are harder to trace because comparison logic is spread across abstraction layers. | Assertions and diff logic are easier to inspect, reproduce, and fix. |
| Maintainability | Large, clunky codebase with framework-specific conventions. | Lean codebase focused on a narrow problem domain. |
| AI-assisted coding | High context burden and more opportunities for incorrect edits. | Smaller surface area and more direct logic make AI-generated changes easier to validate. |
| Business value | Much of the structure supports workflow-style testing, not file diffing. | The implementation matches the actual problem: data comparison and fast feedback. |

# Benefits of Moving CSV Testing to Python + pytest

Faster feedback loops: When file comparison tests run quickly, issues are found earlier and engineers spend less time waiting for results.

Lower maintenance overhead: Reducing ceremony means less glue code, fewer moving parts, and simpler updates when files or rules change.

Improved delivery velocity: Teams can implement and adjust tests faster because the code is closer to the problem being solved.

Better fit for AI-assisted development: A smaller and more direct codebase is easier for AI to generate, refactor, and maintain with fewer incorrect edits.

Clearer ownership model: Java can remain the home for end-to-end and business workflow tests while Python becomes the dedicated layer for data comparison and file validation.

# Likely Concerns and Practical Mitigations

Concern: “We want one framework for everything.” Mitigation: Standardization is useful only when it does not materially reduce speed and maintainability. This proposal keeps the existing framework for the work it fits best and introduces Python only for a clearly defined category of tests.

Concern: “This will fragment the stack.” Mitigation: Define a simple boundary. Java remains for end-to-end and behavior-driven workflows; Python owns CSV comparison, file validation, and diff-heavy data checks.

Concern: “The team already knows Java.” Mitigation: Python for CSV testing is straightforward and the simplicity of the solution offsets the learning curve. The narrow scope also keeps adoption manageable.

Concern: “Migration will be expensive.” Mitigation: No big-bang migration is required. Start with new CSV tests in Python, then selectively migrate the most painful or slowest existing tests.

# Recommended Pilot Plan

| Phase | What to do | Success measure | Outcome |
| --- | --- | --- | --- |
| 1. Proof of concept | Build a small Python + pytest CSV comparison utility. | Can compare headers, row counts, keyed records, and produce a readable diff. | Demonstrates viability with minimal investment. |
| 2. Benchmark | Run the same representative comparison in both implementations. | Capture execution time, developer effort, and debugging time. | Creates a concrete business case using team-specific data. |
| 3. Controlled adoption | Route all new CSV comparison tests to Python. | Fewer files touched per test and faster turnaround for new coverage. | Establishes a low-friction delivery path. |
| 4. Selective migration | Move the slowest or most painful Java CSV tests over time. | Reduced runtime and maintenance burden. | Improves quality without disruptive re-platforming. |

# Metrics Stakeholders Can Use to Evaluate the Pilot

• Average runtime for representative CSV comparison tests

• Time required to add a new CSV test case

• Time required to debug and fix a failed comparison

• Number of files and framework layers touched per change

• Ease of AI-assisted code generation and maintenance in the target codebase

# Recommendation

Approve a targeted pilot to move CSV comparison testing to Python + pytest. This keeps the existing Java framework where it provides value, while removing unnecessary friction from a testing area that should be optimized for speed, clarity, and maintainability.

# Appendix: Talking Points for Stakeholder Conversations

• This is not a proposal to replace the broader automation framework.

• This is a proposal to use the right tool for a narrow category of tests.

• CSV comparison is a data-validation problem and should be implemented in the most direct and maintainable way possible.

• The target state is faster feedback, lower maintenance cost, and a codebase that is easier for both humans and AI tools to work in.